# PROMPT 1: DATABASE FOUNDATION

Objective: Create the Phase 1 database schema, seed the MASTER_ADMIN user, and deploy all supporting infrastructure (extensions, functions, RLS policies, audit triggers).

Deliverable: 45 executable SQL migrations (001–045) plus generated TypeScript types from Supabase introspection.

## PREREQUISITES

- Supabase project: brightbox-homes-admin (Ref: ntzgyoycihvlpqsochcm, East US)

- Local repo: C:\Users\suppo\Documents\brightbox-homes (or cloned at /home/claude/brightbox-homes)

- pnpm installed, Node ≥20

- supabase CLI installed and authenticated

## SUCCESS CRITERIA

| AC | Criterion | Verification |
| --- | --- | --- |
| AC-1 | citext and pgcrypto extensions enabled | \dx citext and \dx pgcrypto both show in output |
| AC-2 | users table created with correct schema | \dt users shows table; \d users lists columns: id, email, role_key, mfa_verified_at, created_at, updated_at |
| AC-3 | roles table created (10 roles seeded) | SELECT COUNT(*) FROM roles; returns 10 |
| AC-4 | permissions table created (51 permissions seeded) | SELECT COUNT(*) FROM permissions; returns 51 |
| AC-5 | audit_log table created | \dt audit_log shows table |
| AC-5.1 | set_audit_context() function exists | \df set_audit_context shows function |
| AC-5.2 | Reid seeded as MASTER_ADMIN (email: support@brightboxhomes.com) | SELECT email FROM users WHERE email='support@brightboxhomes.com' AND role_key='MASTER_ADMIN'; returns 1 row |
| AC-6 | RLS policies enabled on all Phase 1 tables | SELECT COUNT(*) FROM pg_policy; returns ≥4 |
| AC-7 | All trigger functions deployed (require_audit_context, enforce_price_constraints) | SELECT COUNT(*) FROM information_schema.routines WHERE routine_type='FUNCTION' AND routine_schema='public' AND (routine_name LIKE 'require_%' OR routine_name LIKE 'enforce_%'); returns ≥2 |
| AC-8 | All triggers attached (15+ triggers) | SELECT COUNT(*) FROM information_schema.triggers WHERE trigger_schema='public' AND trigger_name LIKE 'ensure_%'; returns ≥15 |
| AC-9 | TypeScript types generated | lib/types/database.types.ts exists and exports all types |

## MIGRATION EXECUTION

Migrations 001–045 execute sequentially. Each file is named YYYYMMDD_NNN_slug.sql.

### Migrations 001–003: Extensions & Core Tables

Migration 001: Enable Extensions

Pre-check: \dx citext (should fail)

CREATE EXTENSION IF NOT EXISTS citext;
CREATE EXTENSION IF NOT EXISTS pgcrypto;
CREATE EXTENSION IF NOT EXISTS "uuid-ossp";

Post-check: \dx citext (should succeed)

Migration 002: Create Roles Table

Pre-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='roles'; → 0

CREATE TABLE public.roles (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  role_key VARCHAR(50) UNIQUE NOT NULL,
  display_name VARCHAR(100) NOT NULL,
  description TEXT,
  created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(),
  updated_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()
);
ALTER TABLE public.roles ENABLE ROW LEVEL SECURITY;
CREATE POLICY roles_all_read ON public.roles FOR SELECT USING (true);

Post-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='roles'; → 1

Migration 003: Create Users Table

Pre-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='users'; → 0

CREATE TABLE public.users (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  email CITEXT UNIQUE NOT NULL,
  role_key VARCHAR(50) NOT NULL REFERENCES public.roles(role_key),
  mfa_verified_at TIMESTAMP WITH TIME ZONE,
  created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(),
  updated_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()
);
ALTER TABLE public.users ENABLE ROW LEVEL SECURITY;
CREATE POLICY users_read_own ON public.users FOR SELECT USING (auth.uid() = id);
CREATE POLICY users_master_admin_all ON public.users FOR ALL USING (
  (SELECT role_key FROM public.users WHERE id = auth.uid()) = 'MASTER_ADMIN'
);

Post-check: SELECT COUNT(*) FROM information_schema.columns WHERE table_name='users'; → 6

### Migrations 004–009: Seed Data & Permissions

Migration 004: Seed 10 Roles

Pre-check: SELECT COUNT(*) FROM roles; → 0

INSERT INTO public.roles (role_key, display_name, description) VALUES
('MASTER_ADMIN', 'Master Admin', 'Unrestricted, MFA required'),
('EXECUTIVE', 'Executive', 'Strategic decisions'),
('SALES_ADMIN', 'Sales Admin', 'Sales operations'),
('OPERATIONS_ADMIN', 'Operations Admin', 'Manufacturing, logistics'),
('PROCUREMENT_ADMIN', 'Procurement Admin', 'Vendor management'),
('LOGISTICS_ADMIN', 'Logistics Admin', 'Shipping, delivery'),
('FINANCE_ADMIN', 'Finance Admin', 'Accounting, billing'),
('MARKETING_ADMIN', 'Marketing Admin', 'Campaigns, content'),
('CUSTOMER_SERVICE_ADMIN', 'Customer Service Admin', 'Support, relations'),
('READONLY_AUDITOR', 'Read-Only Auditor', 'View-only, compliance');

Post-check: SELECT COUNT(*) FROM roles; → 10

Migration 005: Seed MASTER_ADMIN User

Pre-check: SELECT COUNT(*) FROM users; → 0

INSERT INTO public.users (id, email, role_key) VALUES
('550e8400-e29b-41d4-a716-446655440000', 'support@brightboxhomes.com', 'MASTER_ADMIN');

Post-check: SELECT COUNT(*) FROM users WHERE email='support@brightboxhomes.com' AND role_key='MASTER_ADMIN'; → 1

Migration 006: Create Permissions Table

Pre-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='permissions'; → 0

CREATE TABLE public.permissions (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  permission_key VARCHAR(100) UNIQUE NOT NULL,
  module VARCHAR(50) NOT NULL,
  description TEXT,
  created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()
);
ALTER TABLE public.permissions ENABLE ROW LEVEL SECURITY;
CREATE POLICY permissions_all_read ON public.permissions FOR SELECT USING (true);

Post-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='permissions'; → 1

Migration 007: Create Role-Permissions Junction

Pre-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='role_permissions'; → 0

CREATE TABLE public.role_permissions (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  role_id UUID NOT NULL REFERENCES public.roles(id) ON DELETE CASCADE,
  permission_id UUID NOT NULL REFERENCES public.permissions(id) ON DELETE CASCADE,
  UNIQUE(role_id, permission_id),
  created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()
);
ALTER TABLE public.role_permissions ENABLE ROW LEVEL SECURITY;
CREATE POLICY role_permissions_all_read ON public.role_permissions FOR SELECT USING (true);

Post-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='role_permissions'; → 1

Migration 008: Create Audit Log Table

Pre-check: SELECT COUNT(*) FROM information_schema.tables WHERE table_name='audit_log'; → 0

CREATE TABLE public.audit_log (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  actor_user_id UUID NOT NULL REFERENCES public.users(id),
  action VARCHAR(50) NOT NULL,
  entity_type VARCHAR(50) NOT NULL,
  entity_id VARCHAR(255) NOT NULL,
  changes JSONB,
  created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()
);
ALTER TABLE public.audit_log ENABLE ROW LEVEL SECURITY;
CREATE POLICY audit_log_master_read ON public.audit_log FOR SELECT USING (
  (SELECT role_key FROM public.users WHERE id = auth.uid()) = 'MASTER_ADMIN'
);

Post-check: SELECT COUNT(*) FROM information_schema.columns WHERE table_name='audit_log'; → 6

Migration 009: Seed 51 Permissions

Pre-check: SELECT COUNT(*) FROM permissions; → 0

-- IAM (12)
INSERT INTO public.permissions (permission_key, module, description) VALUES
('iam.create_user', 'iam', 'Create user'),
('iam.read_user', 'iam', 'Read user'),
('iam.update_user', 'iam', 'Update user'),
('iam.delete_user', 'iam', 'Delete user'),
('iam.create_role', 'iam', 'Create role'),
('iam.read_role', 'iam', 'Read role'),
('iam.update_role', 'iam', 'Update role'),
('iam.delete_role', 'iam', 'Delete role'),
('iam.assign_permission', 'iam', 'Assign permission'),
('iam.revoke_permission', 'iam', 'Revoke permission'),
('iam.set_mfa', 'iam', 'Set MFA'),
('iam.reset_password', 'iam', 'Reset password');

-- Master Data (15)
INSERT INTO public.permissions (permission_key, module, description) VALUES
('masterdata.create_product', 'masterdata', 'Create product'),
('masterdata.read_product', 'masterdata', 'Read product'),
('masterdata.update_product', 'masterdata', 'Update product'),
('masterdata.delete_product', 'masterdata', 'Delete product'),
('masterdata.create_sku', 'masterdata', 'Create SKU'),
('masterdata.read_sku', 'masterdata', 'Read SKU'),
('masterdata.update_sku', 'masterdata', 'Update SKU'),
('masterdata.delete_sku', 'masterdata', 'Delete SKU'),
('masterdata.create_pricebook', 'masterdata', 'Create pricebook'),
('masterdata.read_pricebook', 'masterdata', 'Read pricebook'),
('masterdata.update_pricebook', 'masterdata', 'Update pricebook'),
('masterdata.delete_pricebook', 'masterdata', 'Delete pricebook'),
('masterdata.bulk_import', 'masterdata', 'Bulk import'),
('masterdata.bulk_export', 'masterdata', 'Bulk export'),
('masterdata.update_pricing', 'masterdata', 'Update pricing (>$5K = MASTER_ADMIN only)');

-- Dashboard (8)
INSERT INTO public.permissions (permission_key, module, description) VALUES
('dashboard.view_kpi', 'dashboard', 'View KPI'),
('dashboard.view_sales_trend', 'dashboard', 'View sales trend'),
('dashboard.view_inventory', 'dashboard', 'View inventory'),
('dashboard.view_orders', 'dashboard', 'View orders'),
('dashboard.view_revenue', 'dashboard', 'View revenue'),
('dashboard.export_report', 'dashboard', 'Export report'),
('dashboard.view_alerts', 'dashboard', 'View alerts'),
('dashboard.view_analytics', 'dashboard', 'View analytics');

-- Audit (16)
INSERT INTO public.permissions (permission_key, module, description) VALUES
('audit.view_log', 'audit', 'View log'),
('audit.export_log', 'audit', 'Export log'),
('audit.search_log', 'audit', 'Search log'),
('audit.filter_by_user', 'audit', 'Filter by user'),
('audit.filter_by_action', 'audit', 'Filter by action'),
('audit.filter_by_entity', 'audit', 'Filter by entity'),
('audit.filter_by_date', 'audit', 'Filter by date'),
('audit.view_user_activity', 'audit', 'View user activity'),
('audit.download_full_log', 'audit', 'Download full log'),
('audit.compliance_report', 'audit', 'Compliance report'),
('audit.retention_policy', 'audit', 'Retention policy'),
('audit.archive_log', 'audit', 'Archive log'),
('audit.restore_archived', 'audit', 'Restore archived'),
('audit.delete_log', 'audit', 'Delete log entry'),
('audit.configure_alerts', 'audit', 'Configure alerts'),
('audit.view_changes', 'audit', 'View change history');

Post-check: SELECT COUNT(*) FROM permissions; → 51

### Migrations 010–015: Trigger Functions & Audit Enforcement

Migration 010: Create set_audit_context() Function

Pre-check: SELECT COUNT(*) FROM information_schema.routines WHERE routine_name='set_audit_context'; → 0

CREATE OR REPLACE FUNCTION public.set_audit_context(actor_user_id UUID)
RETURNS void AS $$
BEGIN
  PERFORM set_config('app.actor_user_id', actor_user_id::TEXT, false);
END;
$$ LANGUAGE plpgsql SECURITY DEFINER;

Post-check: \df set_audit_context (should show function)

Migration 011: Create require_audit_context() Function

Pre-check: SELECT COUNT(*) FROM information_schema.routines WHERE routine_name='require_audit_context'; → 0

CREATE OR REPLACE FUNCTION public.require_audit_context()
RETURNS TRIGGER AS $$
DECLARE
  actor_id TEXT;
BEGIN
  actor_id := current_setting('app.actor_user_id', true);
  IF actor_id IS NULL THEN
    RAISE EXCEPTION 'Audit context required: app.actor_user_id must be set before mutation';
  END IF;
  RETURN NEW;
END;
$$ LANGUAGE plpgsql;

Post-check: \df require_audit_context (should show function)

Migration 012: Attach Trigger to users

CREATE TRIGGER ensure_user_audit_context
BEFORE INSERT OR UPDATE OR DELETE ON public.users
FOR EACH ROW
EXECUTE FUNCTION public.require_audit_context();

Post-check: SELECT COUNT(*) FROM information_schema.triggers WHERE trigger_name='ensure_user_audit_context'; → 1

Migration 013: Attach Trigger to roles

CREATE TRIGGER ensure_roles_audit_context
BEFORE INSERT OR UPDATE OR DELETE ON public.roles
FOR EACH ROW
EXECUTE FUNCTION public.require_audit_context();

Post-check: SELECT COUNT(*) FROM information_schema.triggers WHERE trigger_name='ensure_roles_audit_context'; → 1

Migration 014: Attach Trigger to permissions

CREATE TRIGGER ensure_permissions_audit_context
BEFORE INSERT OR UPDATE OR DELETE ON public.permissions
FOR EACH ROW
EXECUTE FUNCTION public.require_audit_context();

Post-check: SELECT COUNT(*) FROM information_schema.triggers WHERE trigger_name='ensure_permissions_audit_context'; → 1

Migration 015: Attach Trigger to role_permissions

CREATE TRIGGER ensure_role_permissions_audit_context
BEFORE INSERT OR UPDATE OR DELETE ON public.role_permissions
FOR EACH ROW
EXECUTE FUNCTION public.require_audit_context();

Post-check: SELECT COUNT(*) FROM information_schema.triggers WHERE trigger_name='ensure_role_permissions_audit_context'; → 1

### Migrations 016: Price Constraint Enforcement

Migration 016: Create enforce_price_constraints() Function

Pre-check: SELECT COUNT(*) FROM information_schema.routines WHERE routine_name='enforce_price_constraints'; → 0

CREATE OR REPLACE FUNCTION public.enforce_price_constraints()
RETURNS TRIGGER AS $$
DECLARE
  price_delta DECIMAL;
  actor_role VARCHAR(50);
BEGIN
  IF TG_OP = 'UPDATE' AND NEW.price != OLD.price THEN
    price_delta := ABS(NEW.price - OLD.price);
    IF price_delta > 5000 THEN
      actor_role := (SELECT role_key FROM public.users WHERE id = (current_setting('app.actor_user_id', true)::UUID));
      IF actor_role != 'MASTER_ADMIN' THEN
        RAISE EXCEPTION 'Price changes >$5000 require MASTER_ADMIN approval';
      END IF;
    END IF;
  END IF;
  RETURN NEW;
END;
$$ LANGUAGE plpgsql;

Post-check: \df enforce_price_constraints (should show function)

### Migrations 017–045: Dormant Schema (Phase 2+)

Create stub tables for CRM, Finance, Logistics, Marketing modules. Each: - Creates table with id (UUID), company_id (UUID), created_at, updated_at - Enables RLS - Attaches require_audit_context() trigger - All migrations follow same pattern

Example:

Migration 017: Create customers (dormant)

CREATE TABLE public.customers (
  id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),
  company_id UUID,
  name VARCHAR(255),
  email CITEXT,
  created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(),
  updated_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()
);
ALTER TABLE public.customers ENABLE ROW LEVEL SECURITY;
CREATE TRIGGER ensure_customers_audit_context
BEFORE INSERT OR UPDATE OR DELETE ON public.customers
FOR EACH ROW
EXECUTE FUNCTION public.require_audit_context();

[Migrations 018–045 follow identical pattern for remaining Phase 2+ entities: deals, invoices, expenses, shipments, campaigns, etc.]

## GENERATED TYPES

After all migrations pass:

supabase gen types typescript --project-id ntzgyoycihvlpqsochcm > lib/types/database.types.ts

Verify: lib/types/database.types.ts exports all table types.

## EXECUTION

cd C:\Users\suppo\Documents\brightbox-homes
supabase db push
supabase gen types typescript --project-id ntzgyoycihvlpqsochcm > lib/types/database.types.ts
pnpm tsc --noEmit

All AC (AC-1 through AC-9) pass. Ready for Prompt 2.